FINAL BUILD SPECIFICATION

DeFi App X Strategy Platform

Complete Audit, Fix, and Rebuild Document

PART 1: Complete Bug Audit & Fix Specification

PART 2: Ideal Product Specification

PART 3: Implementation Instructions for Claude Code

Project Lead: Doran Maul

Goal: 10x DeFi App's Twitter presence

NO SHORTCUTS. EVERYTHING MUST WORK.

# PART 1: Complete Bug Audit & Fix Specification

This section documents every broken feature and specifies exactly how to fix it.

## 1.1 Critical Bugs — Must Fix Immediately

### BUG-001: Stale/Fake Data Displayed as Real-Time

⚠️ SEVERITY: CRITICAL — Product is lying to users

Current Problem: The dashboard shows content like 'Vitalik just posted' when his actual most recent post is 13+ hours old. This destroys trust instantly.

Root Cause

- Data is either hardcoded, cached too long, or API calls are failing silently

- No validation that displayed timestamps are accurate

- No error handling when API calls fail — shows stale data instead

Required Fix

- Every piece of data must have a source and timestamp

- If data is older than its refresh threshold, show 'Data unavailable' not fake data

- Add visual indicator showing when data was last updated

- If 'Vitalik just posted' is shown, the tweet MUST be <1 hour old

- Add API health monitoring — if Twitter API fails, show error state

Implementation

- Add lastUpdated timestamp to all data fetches

- Add isStale check: if (Date.now() - lastUpdated > threshold) show error

- Add 'Last updated: X minutes ago' to all data panels

- Add error boundaries that show 'Unable to load' not fake data

### BUG-002: Links Don't Link to Actual Tweets

⚠️ SEVERITY: CRITICAL — Defeats the entire purpose

Current Problem: When it says 'Vitalik posted X', clicking should open that exact tweet. Currently links are broken or missing entirely.

Root Cause

- Tweet IDs not being stored with tweet data

- Link components not implemented

- API response not including tweet URLs

Required Fix

- Every displayed tweet MUST include its tweet URL

- Tweet URL format: https://twitter.com/{username}/status/{tweet_id}

- Clicking any tweet preview opens the actual tweet in new tab

- Add 'View on X' button to every tweet card

Implementation

- Store tweet_id and author_username with every tweet

- Generate URL: `https://twitter.com/${username}/status/${tweet_id}`

- Wrap tweet cards in <a href={url} target='_blank'>

- Add external link icon to indicate clickable

### BUG-003: News Sources Not Working

⚠️ SEVERITY: HIGH — Major feature completely broken

Current Problem: News section shows nothing, stale data, or errors.

Required Fix

- Implement working RSS feed integration for: CoinDesk, The Block, Decrypt, Bankless

- Add fallback: if RSS fails, scrape headlines from these sites

- Each news item must link to actual article

- Show publication time in relative format ('2 hours ago')

- Refresh every 5 minutes minimum

Implementation

- Use rss-parser npm package for RSS feeds

- RSS URLs: coindesk.com/arc/outboundfeeds/rss, theblock.co/rss.xml, etc.

- Store: title, link, pubDate, source

- Sort by pubDate descending, show top 20

### BUG-004: Buttons Don't Work

⚠️ SEVERITY: CRITICAL — UI is non-functional

Current Problem: Multiple buttons on the content creation page do nothing when clicked.

Required Fix — Button by Button

- 'Make it spicier' button: Must call AI with specific prompt (see Part 2)

- 'Make it professional' button: Must call AI with specific prompt

- 'Shorten' button: Must call AI to condense while keeping impact

- 'Suggest hook' button: Must generate 3 alternative opening lines

- 'Generate variations' button: Must produce 3 complete alternatives

- 'Post now' button: Must integrate with X API to actually post

- 'Schedule' button: Must open date/time picker and save to queue

Implementation

- Each button needs onClick handler that isn't empty

- Each button needs loading state while AI processes

- Each button needs error handling if AI fails

- Each button needs success feedback when complete

### BUG-005: 'Make it Spicier' Produces Garbage

⚠️ SEVERITY: CRITICAL — Core feature is useless

Current Problem: Clicking 'Make it spicier' just adds 'DO THIS NOW' or similar generic garbage. This is worse than useless — it's insulting.

Root Cause

- Prompt is too vague: probably just says 'make this spicier'

- No examples of what 'spicy' means in CT context

- No context about DeFi App's voice

- No understanding of what makes CT content actually engaging

Required Fix

Complete rewrite of the spiciness transformation. The prompt must include:

- Definition of 'spicy' in CT context: contrarian takes, calling out BS, strong opinions, tribal energy, slight controversy

- Examples of spicy vs bland versions of the same content

- DeFi App's specific voice guidelines

- What to AVOID: generic urgency ('DO THIS NOW'), fake hype, emoji spam

- Specific techniques: add a hot take angle, name a contrarian position, include tribal 'if you know you know' energy

New Prompt Template for 'Make it Spicier'

See Section 2.4 for complete prompt specification.

## 1.2 High Priority Bugs

### BUG-006: No Real Viral Tweet Data

Current Problem: 'Viral tweets' section shows random or fake tweets, not actually viral content from CT.

Required Fix

- Integrate with X API to fetch tweets with high engagement

- Filter for crypto/DeFi relevance

- Calculate virality score: (likes + retweets*2 + quotes*3) / follower_count * time_decay

- Show actual engagement numbers

- Include the image/video if the viral tweet has media

- Link to actual tweet

### BUG-007: Timeframe Controls Don't Work

Current Problem: User cannot control timeframes for viewing viral tweets.

Required Fix

- Add working timeframe selector: 1h, 4h, 12h, 24h, 7d, 30d

- Each timeframe fetches fresh data from API

- Default to 24h on load

- Remember user's last selection

### BUG-008: No Image/Video Display for Viral Tweets

Current Problem: Viral tweets on CT almost always have media. We're not showing it.

Required Fix

- Fetch media_url from tweet data

- Display images inline in tweet preview

- For videos, show thumbnail with play icon

- Clicking media opens full-size view

## 1.3 UX/Flow Bugs

### BUG-009: Interface Not Intuitive

Current Problem: Users don't know what to do or where to go.

Required Fixes

- Add clear primary CTA on dashboard: 'Generate Tweet Suggestions'

- Add onboarding tooltip flow for first-time users

- Add breadcrumbs showing current location

- Add keyboard shortcuts displayed in UI (Cmd+K for command palette)

- Group related features visually

### BUG-010: Suggestion Flow is Backwards

Current Problem: Main feature is 'type your idea and we'll improve it'. This is WRONG.

Required Fix

The main feature should be: 'Here are tweet suggestions based on what's viral right now, in your voice.' User input should be OPTIONAL refinement, not the starting point.

- Default view: AI-generated suggestions ready to post

- Each suggestion shows: the tweet, why it's relevant now, predicted engagement

- User can: approve, edit, dismiss, or request variations

- 'Create from scratch' should be secondary option, not primary

# PART 2: Ideal Product Specification

This section specifies exactly what the product SHOULD do. Forget what exists — this is the target.

## 2.1 Core Product Vision

A tool that generates ready-to-post tweets in DeFi App's exact voice, informed by what's currently viral on CT, with accompanying image suggestions and one-click posting.

### Primary User Flow

- User opens dashboard

- Dashboard immediately shows: 5-10 tweet suggestions ready to post

- Each suggestion includes: tweet text, why it's relevant now, image suggestion, predicted engagement

- User can: Post immediately, Edit then post, Generate variations, Dismiss

- User can also: View viral tweets for inspiration, Create custom tweet, Adjust voice settings

### What Makes This Different

- Suggestions are PROACTIVE — user doesn't have to think of ideas

- Suggestions are CONTEXTUAL — based on what's actually trending/viral right now

- Suggestions are IN-VOICE — sound exactly like DeFi App, not generic AI

- Suggestions include MEDIA — because viral tweets have media

- Everything WORKS — links link, buttons button, data is real

## 2.2 DeFi App Voice Specification

⚠️ THIS IS THE MOST IMPORTANT SECTION. Without nailing the voice, everything else is worthless.

### Voice Analysis Requirements

Before generating ANY content, Claude Code must analyze DeFi App's existing tweets to extract:

- Tone patterns: How formal/casual? How much humor? How much technical jargon?

- Structural patterns: Tweet length preference, use of threads, use of media

- Topic patterns: What does DeFi App tweet about? What do they avoid?

- Engagement patterns: Which tweets performed best? What made them work?

- Vocabulary: Specific words/phrases DeFi App uses or avoids

- Opinion patterns: What stances does DeFi App take? What's their perspective?

### Voice Profile Document

Create and maintain a Voice Profile document with:

- 10 example tweets that exemplify perfect DeFi App voice

- 5 anti-examples: tweets that would NEVER come from DeFi App

- Key phrases and vocabulary

- Topics to engage with enthusiastically

- Topics to avoid or be careful with

- Typical tweet structures

- Emoji usage rules (probably minimal based on CT culture)

- Hashtag usage rules

### Voice Enforcement

Every generated tweet must:

- Be compared against voice profile before showing to user

- Score >80% voice match or be regenerated

- Never use phrases on the 'never use' list

- Always feel like it could have been written by DeFi App's actual team

## 2.3 Viral Tweet Feed Specification

### What Users See

A scrollable feed of viral tweets from CT, with controls.

Required Controls

- Timeframe: 1h | 4h | 12h | 24h | 7d | 30d

- Filter: All CT | DeFi only | News | Memes | Threads | Hot takes

- Sort: Most engagement | Fastest growing | Most quotes | Most controversial

- Minimum engagement threshold slider

Each Tweet Card Shows

- Author avatar, name, handle, follower count

- Full tweet text

- Media (image/video) displayed inline — THIS IS CRITICAL

- Engagement: likes, retweets, quotes, replies, bookmarks

- Virality score (calculated metric)

- Time posted (relative: '2 hours ago')

- 'View on X' button that opens actual tweet

- 'Inspire me' button that generates DeFi App version

### Data Requirements

- X API v2 with elevated access for search and analytics

- Query: crypto OR defi OR bitcoin OR ethereum filter:has_engagement min_faves:1000

- Fetch top 100 results, sort by engagement/time ratio

- Include media URLs in fetch

- Cache for 5 minutes, then refresh

## 2.4 AI Prompt Specifications

These are the exact prompts to use for each AI function. Do not deviate.

### Prompt: Generate Tweet Suggestions

Used when generating proactive suggestions for the user.

SYSTEM PROMPT:

You are a social media strategist for DeFi App. Your job is to generate tweet suggestions that:
1. Sound EXACTLY like DeFi App's voice (see voice profile below)
2. Are relevant to what's happening on Crypto Twitter RIGHT NOW
3. Have high viral potential based on current trends
4. Are ready to post with minimal editing
DEFI APP VOICE PROFILE:
[Insert analyzed voice profile here]
CURRENT CONTEXT:
- Top trending topics: [from API]
- Current market mood: [from API]
- Top viral tweets right now: [from API]
- Time/day context: [current time, day of week]
Generate 5 tweet suggestions. For each:
1. The tweet text (must match voice profile)
2. Why this is relevant right now (1 sentence)
3. Image suggestion: describe an image that would increase engagement
4. Predicted engagement level: Low/Medium/High/Viral potential
Do NOT:
- Use generic AI phrases
- Add unnecessary emojis
- Use hashtags unless DeFi App typically does
- Sound corporate or stiff
- Use urgency phrases like 'DO THIS NOW'

### Prompt: Make It Spicier

Used when user clicks 'Make it spicier' button.

SYSTEM PROMPT:

Transform this tweet to be 'spicier' for Crypto Twitter while maintaining DeFi App's voice.
'Spicy' on CT means:
- Taking a contrarian or bold position
- Calling out something others won't say
- Adding tribal 'if you know you know' energy
- Slight controversy that sparks discussion
- Strong opinion stated confidently
- Humor with an edge
'Spicy' does NOT mean:
- Adding 'DO THIS NOW' or fake urgency
- Adding random emojis
- Making it longer
- Adding hashtags
- Generic hype phrases
- Clickbait
DEFI APP VOICE PROFILE:
[Insert voice profile]
ORIGINAL TWEET:
[User's tweet]
Generate 3 spicier versions, ranging from 'slightly spicier' to 'maximum spice'. Label each with its spice level.

### Prompt: Generate from Viral Tweet

Used when user clicks 'Inspire me' on a viral tweet.

SYSTEM PROMPT:

A viral tweet is trending on CT. Create a DeFi App version that:
1. Captures why this tweet is resonating
2. Adds DeFi App's unique perspective
3. Is NOT a copy — it's an original take inspired by the viral content
4. Could potentially ride the same wave of engagement
VIRAL TWEET:
Author: [author]
Content: [tweet text]
Engagement: [likes, RTs, etc.]
Why it's viral: [analysis]
DEFI APP VOICE PROFILE:
[Insert voice profile]
Generate 3 options:
1. Direct response/quote tweet angle
2. Inspired-by but completely original
3. Contrarian take on same topic
For each, explain the strategic angle.

## 2.5 Image Generation Specification

⚠️ Viral tweets have media. Our suggestions must include media recommendations.

### Image Suggestion System

For every tweet suggestion, include an image recommendation:

- Type: meme, chart, infographic, screenshot, original art

- Description: Detailed description of what the image should show

- Style: CT native, professional, humorous, etc.

- Reference: Link to similar successful images if applicable

### Built-in Image Generation

Users must be able to generate images without leaving the dashboard.

Implementation Options (in order of preference)

- Claude with image generation capabilities (if available in API)

- DALL-E 3 integration via OpenAI API

- Stable Diffusion API (Replicate or similar)

- Midjourney API (if available)

Image Generation UI

- 'Generate image' button next to each suggestion

- Auto-populated prompt based on image suggestion

- User can edit prompt before generating

- Show 4 variations

- User can regenerate, select, or edit

- Selected image attaches to tweet for posting

Meme Template System

For meme suggestions, include:

- Template identification (Drake, Distracted Boyfriend, etc.)

- Text for each panel

- Auto-generation using template + text

## 2.6 Complete Feature List

### Dashboard Home

- 5-10 AI-generated tweet suggestions ready to post

- Each with: text, relevance reason, image suggestion, engagement prediction

- Quick actions: Post now, Edit, Variations, Dismiss

- Market pulse: BTC/ETH prices, Fear & Greed, top trend

- Refresh button to generate new suggestions

### Viral Feed

- Scrollable feed of viral CT tweets

- Timeframe control: 1h to 30d

- Filters: content type, minimum engagement

- Media displayed inline (images and video thumbnails)

- Each tweet links to actual X post

- 'Inspire me' generates DeFi App version

### Content Studio

- Compose area with character count

- Voice match indicator (real-time)

- Tone adjustment buttons that WORK:

- Spicier (3 levels)

- More professional

- More casual

- Add humor

- Add data/stats

- Shorten

- Image generation panel

- Preview exactly as it will appear on X

- Post now / Schedule buttons

### Voice Settings

- View/edit voice profile

- Add example tweets

- Add anti-examples

- Set topic preferences

- Adjust default tone

### Analytics (Secondary)

- Past post performance

- Best performing content analysis

- Optimal posting times

# PART 3: Implementation Instructions for Claude Code

Step-by-step instructions to build this product. Execute in order.

## 3.1 Phase 1: Fix Critical Bugs (Day 1)

### Task 1.1: Audit All API Calls

- Find every API call in the codebase

- Verify each returns real, fresh data

- Add error handling to each

- Add lastUpdated timestamp to each

- Add isStale check before displaying

### Task 1.2: Fix Tweet Links

- Find where tweets are displayed

- Ensure tweet_id and username are stored

- Generate URL: https://twitter.com/{username}/status/{tweet_id}

- Wrap tweet cards in clickable links

- Add 'View on X' button with external link icon

### Task 1.3: Fix News Sources

- Install rss-parser: npm install rss-parser

- Create news fetcher service

- Add RSS feeds: CoinDesk, The Block, Decrypt, Bankless

- Parse and normalize data

- Display with working links to articles

### Task 1.4: Fix All Buttons

- Audit every button in the app

- Ensure each has onClick handler

- Add loading states

- Add error handling

- Add success feedback

## 3.2 Phase 2: Implement Voice System (Day 2)

### Task 2.1: Analyze DeFi App Voice

- Fetch last 100 DeFi App tweets via X API

- Use Claude to analyze patterns:

- Tone (formal/casual scale)

- Common phrases

- Topics covered

- Structure patterns

- Top performers analysis

- Generate voice profile document

- Store in database/config

### Task 2.2: Create Voice Profile UI

- Add Voice Settings page

- Display analyzed voice profile

- Allow manual edits/additions

- Add example/anti-example management

### Task 2.3: Implement Voice Matching

- Create function: matchVoice(tweet, voiceProfile) -> score

- Use in all generation to validate output

- Regenerate if score < 80%

## 3.3 Phase 3: Implement Viral Feed (Day 3)

### Task 3.1: X API Integration for Viral Tweets

- Set up X API v2 client

- Implement search query for viral crypto tweets

- Include media in response (expansions=attachments.media_keys)

- Calculate virality score for each

- Sort and filter

### Task 3.2: Build Viral Feed UI

- Create scrollable feed component

- Create tweet card component with:

- Author info

- Tweet text

- Media display (images inline, video thumbnails)

- Engagement metrics

- Virality score badge

- 'View on X' link

- 'Inspire me' button

- Add timeframe controls (1h, 4h, 12h, 24h, 7d, 30d)

- Add filter controls

### Task 3.3: Implement 'Inspire Me'

- When clicked, call Claude with viral tweet + voice profile

- Use 'Generate from Viral Tweet' prompt

- Display 3 options for user to choose

## 3.4 Phase 4: Implement Suggestion Engine (Day 4)

### Task 4.1: Context Assembly

- Create function: assembleContext()

- Fetches: trending topics, market data, top viral tweets, time context

- Formats into context block for prompts

### Task 4.2: Suggestion Generation

- Create function: generateSuggestions(context, voiceProfile)

- Uses 'Generate Tweet Suggestions' prompt

- Returns 5-10 suggestions with all metadata

### Task 4.3: Build Suggestion UI

- Create suggestion card component

- Shows: tweet, relevance, image suggestion, engagement prediction

- Actions: Post now, Edit, Variations, Dismiss

- Clicking 'Edit' opens Content Studio with tweet loaded

## 3.5 Phase 5: Fix Tone Adjustments (Day 5)

### Task 5.1: Rewrite All Tone Prompts

- Replace garbage 'make it spicier' prompt with new version from Section 2.4

- Create prompts for: spicier, professional, casual, humorous, data-driven, shorter

- Each prompt includes voice profile and anti-examples

### Task 5.2: Implement Tone Buttons

- Each button calls Claude with appropriate prompt

- Shows loading spinner while processing

- Displays result, allows user to accept or revert

- Multiple levels where applicable (spice 1-3)

### Task 5.3: Add Real-Time Voice Match

- As user types or edits, show voice match score

- Visual indicator: red (<50%), yellow (50-80%), green (>80%)

- Suggestions for improvement if score is low

## 3.6 Phase 6: Implement Image Generation (Day 6)

### Task 6.1: Image API Integration

- Set up image generation API (DALL-E 3 or Stable Diffusion)

- Create function: generateImage(prompt) -> imageUrls

- Handle errors gracefully

### Task 6.2: Build Image Generation UI

- Add 'Generate Image' button to suggestions and studio

- Pre-populate prompt from image suggestion

- Allow user to edit prompt

- Show 4 image variations

- Allow: regenerate, select, download

### Task 6.3: Meme Template System

- Identify 10 most popular CT meme formats

- Create template library with panel configurations

- When suggestion is meme type, offer template + text generation

- Auto-composite meme from template + AI text

## 3.7 Phase 7: Polish & Testing (Day 7)

### Task 7.1: End-to-End Testing

- Test every link — must open correct destination

- Test every button — must perform action

- Test data freshness — must be current

- Test voice matching — must sound like DeFi App

- Test image generation — must produce relevant images

### Task 7.2: Performance Optimization

- Add skeleton loaders for all async content

- Implement optimistic updates where possible

- Cache appropriately (5 min for tweets, 30s for prices)

- Lazy load images

### Task 7.3: Error Handling

- Every API call has try/catch

- User sees helpful error message, not blank screen

- Retry logic for transient failures

- Graceful degradation if feature unavailable

# Acceptance Criteria

The product is NOT complete until all of these pass:

### Data Accuracy

- ✓ No displayed tweet is older than claimed

- ✓ 'Just posted' means <1 hour old

- ✓ All data shows 'Last updated X ago' timestamp

- ✓ Stale data shows error state, not fake data

### Links

- ✓ Every tweet preview links to actual tweet on X

- ✓ Every news item links to actual article

- ✓ 'View on X' opens correct tweet in new tab

### Buttons

- ✓ Every visible button performs an action

- ✓ Every button shows loading state during async

- ✓ Every button shows success/error feedback

### Voice

- ✓ Generated tweets sound like DeFi App

- ✓ 'Make it spicier' produces CT-appropriate spice, not garbage

- ✓ Voice profile is documented and editable

### Viral Feed

- ✓ Shows real viral tweets from CT

- ✓ Media (images/videos) displayed inline

- ✓ Timeframe controls work

- ✓ Each tweet links to original

### Images

- ✓ Can generate images without leaving dashboard

- ✓ Image suggestions accompany tweet suggestions

- ✓ Generated images are relevant to tweet content

### Overall

- ✓ First-time user can generate and post a tweet in <2 minutes

- ✓ No feature is fake or mocked

- ✓ Product feels premium, not hacky

# Final Notes

This document specifies exactly what needs to be built. There are no ambiguities.

The core insight is: users don't want to come up with ideas and have AI improve them. They want AI to come up with ideas that are ready to post, in their voice, based on what's actually happening.

Every feature must work. Every link must link. Every button must button. Every piece of data must be real.

If something can't be implemented due to API limitations, say so explicitly and offer alternatives. Do not fake it.

— END OF SPECIFICATION —

Now execute. No shortcuts. Everything must work.